## Slide 1: Team 8
Mobile team for Project 2

## Slide 2: What worked
The Android Volley library
- Have to do some customization though
Make Volley request queue a singleton
- Since the app needs a lot of network interactions, the life cycle of the request queue should be the same as that of the app.
Make Volley request queue an IdlingResource in Espresso
- Since the communication with the server takes some time to complete, the Espresso has to wait for the interaction to complete.

## Slide 3: What didn’t work out
The interface provided by the Volley library
- Volley library support only string request and json request
The combination of Volley and Espresso is not very straight forward.
- It is doable but needs some tweaking.

## Slide 4: What is the lesson learned
Should have better communication with the server team.
Should start early